Test Strategy
SysAnatomy

Author:	Saranya Radhakrishnan, Surya Valluri, Sourav Bhowmik
Date:	2016/04/03
Version:	1.0
Document Control
Document location
Location
Git link

Author
Position	Name	CWID
Test Lead	Saranya Radhakrishnan	20062589
QA Tester	Sourav Bhowmik	20061723
QA Tester	Surya Valluri	20062574

Stakeholders and other contributors
Consider key stakeholders who might have input in the decision to approve or reject the Business Case. Typically, distribution to the relevant governance forum members’ is required for a one-on-one walkthrough prior to presenting. The costs section of the document may need to be removed from widely distributed versions.
Position	Name
Project Sponsor	Anthony Giorgio
Developer	Saranya Radhakrishnan
Developer	Sourav Bhowmik
Developer	Surya Valluri

Revision history
Version	Issue date	Author/editor	Description/Summary of changes
1	04/03/16	Sourav Bhowmik	First draft
1.1	04/05/16	Surya Valluri & Saranya	Covered few strategies and approaches
1.2	04/07/16	Sourav & Surya	Elaborated draft

Reviewed by
Version	Issue date	Name	Position	Review date
1	04/03/16

Approvals
Version	Issue date	Name	Position	Approval date
1	04/03/16

Related documents
Document	Location
Design Document	https://github.com/rsaranya/Project-SysAnatomy/tree/master/Documents

Table of Contents

# Introduction
This is the Test Approach Document for the project SysAnatomy. It contains high level test strategy for the project. The test effort will be prioritised and carried out depending on the priorities of the project which are defined in the Project Deign Document. This is a living document that may be edited as the project moves forward. The Project Sponsor shall review and approve the final version of this document.

## Purpose
This document is meant to be completed and used by the project test team to record and guide how testing will be managed and carried forward for this project. The team's target is to develop a shared understanding of the overall approach, test and timings of test activities. This will give us a clear view of how to evaluate the system.

## Objective
The objectives of this document are to clearly specify the testing procedures that would be used. We aim to achieve high quality and shorter lead times with minimum overhead, frequent deliveries and close teamwork in the team.

## Scope
The scope of the project will consist of:
- Unit Testing
- Code analysis(static and dynamic)
- System Testing
- Environment testing
- Performance and availability testing
- Regression testing
- Acceptance testing

## Underlying Testing Principles
The following testing principles will be adopted:
<text here>

# Test Strategy
## Testing Methodology

- .Specification based / Black box testing: This will include Boundary value analysis, State Transitions and Use case testing.
- Structure based / white box testing: This involves Statement coverage, Decision coverage, Condition coverage and Multi condition coverage.
- Experience based techniques: consists of Exploratory testing and Error guessing.

## Develop Test Plans
Test plans are developed to describe and justify the test strategy in relation to technical requirements and risk. The test plan brings visibility on the test design and execution based on the defined strategy.
The main purpose of a test plan is to:
- Highlight the test conditions/scenarios and the test cases
- Identify special requirements or entry criteria that must be met in order for the test project to proceed, as well as exit or process for determining when to stop testing
- Support initiation and organisation of test project, including preparations, staffing, responsibilities, facility acquisition, task planning and scheduling
- Support daily management and evaluation of the test project
- Identify and manage any risks or issues that may impact the project
- Specify the deliverables of the test project and the delivery process
- Include a Test Objective Matrix to control and manage any changes during the test project
<text here>

### Master Test Plan
The purpose of master test plan is to identify the testing plans for each release of the application. As the product being developed in stages, every module deployed will be tested. The following content must be included in the plan:
- Testing approach for every release: Based on the delivery and the module the approach of testing varies. For initial releases testing will be mainly focused on components functionality. In later cycles the focus will be mainly on does this add to the final outcome and how its performance can be enhanced. Once all individual components are tested thoroughly then integration testing and performance testing.
- Even though all these cycles of development and testing are carried out, the underlying rule is to perform regression testing and make sure the system is working fine.
While performing every phase of testing two key points to be focused are dependencies and risks. As we will be testing the entire system, dependency of one component with another plays a key role. At times few changes will be made at the risk of something working well and all such will be properly evaluated to make sure that dependency and risk management are efficient in the project.

The purpose of an MTP is to identify testing to be conducted for those Releases following System Test.
The responsibility for the MTP’s resides within the deliverables of the Test Managers and their Leads.
The following content must be included:
- Testing to be conducted; i.e. Test Releases & Regression Test Approach
- Test Type Coverage Matrix
- Milestone Sche
- dule
- Work Plan, Resources & Dependencies, High Level Estimates
- Test Approach
- Roles and Responsibilities
- Test Evidence Policy
- Measurements and Metrics
- Progress Reporting
- Co-Dependency Management
- Alignment Management
- Environment Requirements
- Defect Management Process
- Handover Strategy
- Data Collection
- Entry and Exit Criteria Risk Assessment processes
- Training Requirements
- Project Risks
- Deliverables
<text here>

### Detailed Test Plan
Keeping the different modules in mind and the timeline of the deliverables we should design tests plans for : User Interface, Database and Reports. Initially each module will be tested individually till everything is deployed into one system. In such case Interface, database and reporting modules can be tested while developing just to make sure correct functionalities. The following can be the goals for testing the system.
Testing User Interface :
- Test cases for interfaces components
- Gathering reviews and suggestions from peers based on look and feel.

Testing Database:
- Internally verifying all the columns definitions
- Verifying free flow of data from the system to database without any discrepancies.
- Validating functionality of all functions and testing processed data.

Testing Reports:
- Generating sample reports on some garbage data and then reporting on sliced data.
- Then validating reports based on lookup with data from database.

Once testing has started all the failed test cases should be documented and tickets will be created, to make sure that they tracked correctly and rectified.

A detailed Test Plan (DTP) should be produced for each testing Phase identified within the appropriate MTP. The Testing teams should produce DTPs for testing within their accountability. This is a collaborative exercise, as the Test Manager remains accountable for the entire test program as defined in the Project MTP.
The DTP should consider the following content:
- Specific/detailed approach
- Test Approach
- Test Conditions
- Test Cases
- Expected Results
- Test exclusions
- Test substitution (only for Performance Testing)
- Specific Plan and Timeline
- Specific Environment Requirements:
- Application software requirements
- Infrastructure requirements
- Business Process/Workflow
- Business Activity Monitoring (in the case of Oracle & potentially webMethods)
- Data requirements
- Data transformations/canonical operations
- Adapters (purchased/introduced as well as purpose built)
- Connectors (purchased/introduced as well as purpose built)
- Web services and web service management.
- Logging
- Process automation
- State
- Synchronous & asynchronous transactions
- Mediation
- Security
- Data integration/cross reference accuracy
- Meets required service levels
- Environment request and maintenance processes
- Software Configuration Management
- Change Management:
- Software
- Testing artefacts
- Specific Roles & Responsibilities
- Dependencies and Alignment Management
- Defect Management
- Test Release Risks
- Key Contacts
<text here>

## Test Design & Preparation
<text here>

## Test Summary Report
<text here>

# Testing Types

## Unit / Component Testing
Before deploying the entire system all three modules will be tested independently just to make sure that they are working properly delivering expected results.

## System Testing
Modules developed will be integrated into a system and tested to make sure that they are working fine as a system. This plays a key role, because individual performance doesn’t matter if they won’t work in coordination. For every phase of development, the system will be tested to make sure that the results are as the team expected.

## Regression Testing
The project is being implemented in stages and the system keeps on getting upgraded constantly incorporating all changes. So for every cycle of new changes the entire should get upraged, but not break. Team should make sure that new change in the system should not completely abandoned the earlier working version of the system.

## Integration Testing
The main plan of this testing is to make sure that components interact well and make sure that expected data and calls are exchanged between them. In detail testing emphasis will be more focused towards ‘what’ information is being sent to the data base and ‘what’ information is being sent for report generation. All such links will be tested thoroughly.

## End to End Testing of current business processes
End to End testing of current business processes is essential for testing.
<text here>

## Performance Testing
Performance Testing is the name given to a variety of testing techniques associated with the system’s behaviour under conditions of volume and load
<text here>

## User Acceptance Testing
UAT is the opportunity for the business to test a functionally proven and technically robust system, in a stable environment, against the business objectives.
<text here>

# Testing Approach
A well-defined testing approach will help to minimize major risks.
<text here>

## Testing Objectives
The objectives for testing are;
<text here>

## Testing Framework
A framework that makes testing more effective and efficient must accompany the approach.
<text here>

## Test Execution
<text here>

## Testing Challenges
<text here>

# Test Environment Strategy
This section focuses on the processes and procedures for requesting, provisioning and managing test environments.
<text here>

## Testing Environments Provisioning Request Process
This section details the approach and processes that need to be followed for requesting environment builds and/or refreshes.
<text here>

### Test Lab – Testing
<text here>

### Test Environment Management
<text here>

# Test Data Strategy
This section describes the strategy for the provisioning and management of test data.
<text here>

## Test Data Strategy Objectives
<text here>

## Types of Test Data
Test data can be broadly categorised as follows:
<text here>

## Test Data Sources
<text here>

## Environment Test Data Mapping
<text here>

## Test Data Management
<text here>

## Test Data Provisioning Request Process
### Applicability
The Test Data Provisioning Request Process must be followed when:
<text here>

### Provisioning Process
<text here>

### Backup and Restore Test Data
<text here>

# Testing Controls & Procedures
This section documents the proposed process and governance of key processes.
<text here>

## Testing Success Criteria
<text here>

## Defect Management
<text here>

### Defect Management Severity Definitions
<text here>

### Priority Code Definitions
<text here>

### Defect Management of Testing Completion
<text here>

## Issues Management
<text here>

## Risks Management
<text here>

## Issue and Risk Escalation and Governance
<text here>

## Progress Reporting
<text here>

## Entry Criteria Risk Assessment
The purpose of the Entry Criteria Risk Assessment process is to evaluate the readiness of commencing a testing Release.
<text here>

## Exit Criteria Risks Assessment
The purpose of the Exit Criteria Risk Assessment process is to evaluate the finalisation and completeness of a testing Release.
<text here>

## Testing Requirements Traceability
<text here>

## Test Coverage Analysis
Metrics need to be established for each testing phases. The metrics and measurement process must be agreed by the necessary stakeholders and will form the foundation for progress reporting.
<text here>

## Exception Justification
<text here>

# Key Roles, Accountabilities and Responsibilities
List the key testing roles, accountabilities and responsibilities.
<text here>

## Proposed Test Team Structure
Add Team Structure
<text here>
# Staffing and Training Needs
Add knowledge and experience desirable for each area.
<text here>

# Milestones and Schedule
<text here>

## High Level Schedule for Testing
Add Schedule

# Risks and Contingencies
<text here>

# Definitions and Terms
<text here>